## Slide 1: Intelligent lock(IOT) Graduated Project
Team member:
Bo Liu(Leader (Coordinator))
Yuran Qin
Craig Chen(Web designer )

## Slide 2: Intelligent lock
  Basic features: Coded lock，Fingerprint recognition
  Advance features: Face recognition, Voice recognition, Remote control and monitor …….
  Preliminary thought:
  The intelligent lock links to the internet by connecting to the AP, supporting remote unlock and management.
  Any unauthorized unlock can trigger alert, and sent message to the managing phones.(Functions configurable)
  Advantages:
  Never worry for losing your keys, no mechanical key needed,
  Safety, remote control and monitor.

## Slide 3: Compare to the exist products:
To be done

## Slide 4: Application scenarios(Hotel case)
In the hotel, it can instead of the Gate card and make convenient for the guest.
For example:
One hotel with 1000 rooms, one guest book one room from the hotel, after the reservation is confirmed, then the password of the room can send to the guest.
Customer can go to the room directly without another gate card.

## Slide 5: Components
  Lock: Password input, Wi-Fi.
    One DE1-soc and USB wifi module to simulate the lock.
  Router: use to connect to internet
  Mobile phone： Control and monitor the lock
  Hardware： lock control system in the lock.
  Software：APP in phone, lock control system in the lock, communication between lock and APP.

## Slide 6: Functions (configure in APP)
Add the lock to the APP.
Set connection, connect the lock to Router.
Enable/disable/Set password.
Monitor lock status.
Receive alert message.
Lock /Unlock the lock.
Reset to default.
Upgrade FW in lock.
The number of management phones can be configured.

## Slide 7: Tasks
System bring up | 2 months
LED control | 2 weeks
LCD driver | 2 weeks
USB wifi driver | 1 month
WPS | 1 month
wifi connect with phone for first configuration | 2 weeks
lock configuration web | 1 week
wifi connect with router | 3 weeks
APP in phone | 1 month
APP connect with lock by cloud techology | 1 week
basic features in APP | 3 weeks
show lock status in LED | 1 week
show face or lock status to LCD | two months

## Slide 8: Special issues handle (1)
Add the lock to the app.
The app can support multi locks simultaneous, special in the hotel.
How to avoid the lock to be controlled by unauthorized app?
1.limited the number of administrators.
2, Set administrator password.

## Slide 9: Special issues handle (Power supply)

## Slide 10: Special issues handle (DEMO)

## Slide 11: Thanks